QA Proposal

Q4 and Annual QA

| Date | Task | Who |
| --- | --- | --- |
| 6/23 - 7/7/08 | Agencies prepare for QA using ServicePoint 2.05 | HMIS Administrators |
| 7/1 - 7/7/08 | Agencies can still enter July data in ServicePoint 2.05 | HMIS users |
| 7/8/08 | Agencies stop entering data in ServicePoint 2.05 | HMIS users |
| 7/8 – 7/10/08 | First run Q4 and Annual QA on ServicePoint 2.05 | Catherine |
| 7/8 – 7/13/08 | Data migration from ServicePoint 2.05 to ServicePoint 4.04 and upgrade | Bowman |
| 7/12– 7/13/08 | Prepare for ServicePoint 4.04 “go live” | CSB staff |
| 7/14/08 | ServicePoint 4.04 goes live | Bowman/CSB |
| 7/14-7/18/08 | Agencies make QA corrections in both ServicePoint 2.05 and ServicePoint 4.04 | HMIS Administrators |
| 7/21/08 | Second run Q4 and Annual QA on ServicePoint 2.05 | Catherine |
| 7/22/08 | QA Results | Catherine |
| 7/23/08 | Annual QA test run on ServicePoint 4.04 | Catherine |
| 7/14-7/31/08 | Agencies catch up on data entry in ServicePoint 4.04 | HMIS users |

FY2008 reports will be run on ServicePoint 2.05.

Results will be tested against ServicePoint 4.04 to verify data migration and reporting tools.

Training Proposal

Current licensing breakdown:

| Program/Training Type | Number of Participants | Days of Training | Date Scheduled |
| --- | --- | --- | --- |
| Single Adult Emergency Shelters | 61 | 3 days |  |
| Family Emergency Shelters | 26 | 1 day |  |
| PSH, SPC, TH, Prevention, other | 67 | 3 days |  |
| HMIS Administrators refresher | 30 | 1 day |  |
| ART Training | 20 | 2 days |  |
| Total | 10 days |  |

Training to be scheduled for June 2008.

Training is mandatory for all HMIS users. HMIS users should attend based on the program types they are using for their work.

HMIS users will need to receive certificate of training completion from CSB prior to accessing ServicePoint 4.04.